# 1. Problem Statement

Lab-grown diamonds (LGDs) lose value every year due to oversupply and market depreciation. Although LGDs are suitable for Real-World Asset (RWA) tokenization on Cardano, their declining value limits their potential as stable on-chain assets. A scientific approach is needed to enhance their physical value before representing them as NFTs.

# 2. Proposed Solution

We increase the value of low-grade lab-grown diamonds through controlled post-processing—heat treatment and electron-beam irradiation—to create high-value colored diamonds.
Certified diamonds with verified color transformation are then minted as NFTs on the Cardano blockchain.
NFT metadata includes: before/after images, treatment logs, gemological grading, and chain-of-custody data.
This creates a science-backed RWA model where physical asset enhancement is transparently documented on-chain.

# 3. Objectives

- Conduct heat treatment experiments on 20 low-grade LGDs

- Perform electron-beam processing at a 10 MeV facility

- Generate scientific dataset (before/after color, spectra, images)

- Professionally grade 6–8 enhanced stones

- Mint NFTs on Cardano with full metadata

- Publish research report + file a provisional patent

- Provide optional physical delivery of certified diamonds for Korean NFT holders

# 4. Research Plan

## 4.1 Heat Treatment

- Multi-cycle annealing (800–1200°C)

- Controlled N₂ / Ar atmospheres

- Color-center activation and defect migration analysis

## 4.2 Electron-Beam Irradiation

- 10 MeV industrial electron-beam facility

- Dose control and temperature-logged experiments

- Targeting color centers (NV, H3, N3 etc.)

## 4.3 Certification & NFT Minting

- Send transformed stones to gemological labs

- Grade color, clarity, fluorescence, measurements

- Mint NFTs containing entire experiment dataset

# 5. Milestones

## Milestone 1 — Acquisition & Baseline Dataset

- Purchase 20 LGDs

- Pre-treatment images, color grading

- Dataset uploaded to GitHub
Cost: 5,000 ADA
Timeline: Month 1

## Milestone 2 — Heat-Treatment Phase

- Perform multiple annealing cycles

- Record temperature/atmosphere logs

- Upload before/after comparisons
Cost: 10,000 ADA
Timeline: Month 2

## Milestone 3 — Electron-Beam Processing

- 10 MeV irradiation

- Dose calibration + lattice response

- Identify strong color transformation
Cost: 2,000 ADA
Timeline: Month 3

## Milestone 4 — Certification & NFT Minting

- 6–8 stones submitted for grading

- NFT metadata assembly

- Publish web viewer for NFT metadata
Cost: 11,000 ADA
Timeline: Month 4

## Milestone 5 — Patent + Final Report

- Provisional patent filing (color-enhancement method)

- Final report with datasets, images, grading results

- Public website + GitHub documentation
Cost: 22,000 ADA
Timeline: Months 5–6

# 6. Budget Breakdown

| Category | Cost (ADA) |
| --- | --- |
| LGD Purchase | 5,000 |
| Heat Treatment | 10,000 |
| Electron-Beam Processing | 2,000 |
| Gemological Grading | 4,500 |
| NFT Smart Contract + Metadata | 6,500 |
| Research Documentation | 4,500 |
| Patent Drafting | 4,000 |
| Website + Viewer | 2,500 |
| Personnel (Lead + Professors + Attorney) | 11,000 |
| Total | 50,000 ADA |

# 7. Expected Impact

- Establishes a new category: Material-Science-Based RWA

- Bridges physical asset enhancement with blockchain representation

- Provides open-source NFT metadata + scientific dataset

- Demonstrates Cardano as a platform for physical-value transformation

- Attracts future RWA and material-engineering projects to Cardano

# 8. Team

## Sangyou Kim — Project Lead

- BS/MS Nuclear Engineering

- PhD Electrical Engineering

- Expertise in radiation–material interaction, heat treatment, semiconductor processing

## Woosang Jung — Patent Attorney

- KIPO Registered Patent Attorney

- Specialist in semiconductor/materials IP

- Responsible for provisional patent

## Professor Koo Min — Semiconductor Engineering

- PhD, Université Grenoble Alpes

- Expert in diamond defects, materials characterization

## Professor Seunghwa Yoo — Quantum Systems Engineering

- Specializes in electron-beam processing and quantum-defect engineering

# 9. Value for Money

50,000 ADA delivers a fully functional RWA prototype integrating scientific experimentation, professional grading, NFT minting, and a patent-backed methodology.
This cost is significantly lower than traditional R&D, yet produces lasting open-source value for Cardano.

# 10. Community Involvement

- Public GitHub repository

- Open experimental dataset

- Web viewer for NFT metadata

- Optional community workshop

- Physical verification option for Korean NFT holders

# 11. Final Deliverables

- Enhanced diamond dataset

- 20 NFT metadata files + images

- Web-based NFT viewer

- Provisional patent

- Full research documentation

- Certified stones (physical delivery for Korean NFT holders)